Chips & Snacks App

User Stories (Phase-wise) — Development Ready

Har story format: As a [role], I want [feature], so that [benefit] + Acceptance Criteria

Yeh document AI ya developer ko diya ja sakta hai. Har story ka ek unique ID hai (jaise P1-CUST-01). Acceptance Criteria batata hai ki story 'done' kab maani jaayegi — AI ko isi se clear scope milta hai. Phase ke order mein build karein.

Story ID legend: P1/P2/P3/P4 = Phase | CUST = Customer | ADMIN = Admin | DEAL = Dealer | SYS = System | PAY = Payment | APP = Mobile App

# Phase 1 — Website Launch (Admin + Customer + COD)

Goal: Ek chalti website launch karna jisme customer COD pe order kare aur aap (admin) products + orders manage karein.

## Authentication & Account

| P1-AUTH-01 | Customer Registration |
| --- | --- |

As a naya customer, I want naam, mobile aur password se register karna, so that main account bana kar order kar sakoon.

Acceptance Criteria:

- Mobile number unique hona chahiye; pehle se ho to error dikhe

- Password encrypted (hashed) form mein store ho, plain text kabhi nahi

- Successful register pe role apne aap CUSTOMER set ho

- Invalid input (khali field, galat mobile) pe clear error message dikhe

| P1-AUTH-02 | Login / Logout |
| --- | --- |

As a registered user, I want mobile aur password se login aur logout karna, so that main apne account mein surakshit tareeke se aa-ja sakoon.

Acceptance Criteria:

- Sahi credentials pe login ho aur token/session mile

- Galat password pe error dikhe

- Logout pe session khatam ho

- Role ke hisaab se sahi screen khule (Admin → dashboard, Customer → shop)

| P1-AUTH-03 | Admin Login (private) |
| --- | --- |

As a admin, I want apne alag credentials se login karna, so that sirf main hi admin panel access kar sakoon.

Acceptance Criteria:

- Admin account public registration se NA bane (system/DB se set ho)

- Admin login pe admin dashboard khule

- Non-admin user admin panel access na kar sake (role check)

## Customer — Shopping & Orders

| P1-CUST-01 | Products dekhna |
| --- | --- |

As a customer, I want saare available products list mein dekhna (photo, naam, price, weight), so that main decide kar sakoon kya khareedna hai.

Acceptance Criteria:

- Sirf active aur in-stock products dikhe

- Har product pe photo, naam, retail price, weight dikhe

- Out of stock product pe 'Out of Stock' label dikhe aur order na ho paaye

| P1-CUST-02 | Category & Search |
| --- | --- |

As a customer, I want category se filter aur naam se search karna, so that main jaldi apna product dhoond sakoon.

Acceptance Criteria:

- Category (Chips/Namkeen/Biscuits) select karne pe usi ke products dikhe

- Search box mein naam likhne pe matching products dikhe

- Koi result na mile to friendly message dikhe

| P1-CUST-03 | Product detail |
| --- | --- |

As a customer, I want ek product ka full detail aur quantity choose karna, so that order se pehle puri jaankari mile.

Acceptance Criteria:

- Detail page pe photo, description, price, weight dikhe

- Quantity badha/ghata sakein (stock se zyada na ho)

- 'Add to Cart' button ho

| P1-CUST-04 | Cart manage |
| --- | --- |

As a customer, I want cart mein items add/remove aur quantity change karna, so that order final karne se pehle adjust kar sakoon.

Acceptance Criteria:

- Cart mein har item ka naam, price, quantity, subtotal dikhe

- Quantity change pe total apne aap update ho

- Item remove ho sake

- Total amount neeche dikhe

| P1-CUST-05 | Delivery address + pincode check |
| --- | --- |

As a customer, I want delivery address daalna jiska pincode verify ho, so that sirf deliverable area mein hi order place ho.

Acceptance Criteria:

- Address fields: line, city, pincode, phone

- Pincode allowed delivery list mein na ho to order block ho aur message dikhe

- Saved address dobara use ho sake

| P1-CUST-06 | Order place (COD) |
| --- | --- |

As a customer, I want Cash on Delivery se order place karna, so that bina online payment ke saaman manga sakoon.

Acceptance Criteria:

- Payment mode COD select ho

- Order confirm pe unique order number mile

- Order place hote hi product stock kam ho

- Order admin panel mein turant dikhe

| P1-CUST-07 | Order track |
| --- | --- |

As a customer, I want apne order ka status dekhna, so that mujhe pata rahe maal kahan tak pahuncha.

Acceptance Criteria:

- Status dikhe: Placed → Accepted → Packed → Out for Delivery → Delivered

- Reject hone par 'Rejected' + reason dikhe

- Status admin ke update pe real-time / refresh pe update ho

| P1-CUST-08 | Order history |
| --- | --- |

As a customer, I want apne purane orders dekhna, so that main records aur dobara order ke liye dekh sakoon.

Acceptance Criteria:

- Saare past orders date ke saath list ho

- Order kholne pe items, amount, status dikhe

## Admin — Management

| P1-ADMIN-01 | Product add/edit/delete |
| --- | --- |

As a admin, I want products add, edit aur delete karna, so that main apna catalogue manage kar sakoon.

Acceptance Criteria:

- Add: naam, photo, category, retail price, weight, stock daal sakein

- Edit: koi bhi field badal sakein

- Delete ya deactivate kar sakein (deactivate behtar — purane orders safe rahein)

- Khali/galat input pe validation error dikhe

| P1-ADMIN-02 | Stock manage |
| --- | --- |

As a admin, I want product stock set aur update karna, so that galat order na aaye aur out-of-stock auto-handle ho.

Acceptance Criteria:

- Stock quantity set kar sakein

- Stock 0 hone par product apne aap 'Out of Stock' ho

- Order place hone par stock auto kam ho

| P1-ADMIN-03 | Category manage |
| --- | --- |

As a admin, I want categories add/edit karna, so that products theek se organize ho.

Acceptance Criteria:

- Category add/edit/deactivate ho sake

- Product ko category assign ho sake

| P1-ADMIN-04 | Orders dekhna |
| --- | --- |

As a admin, I want saare orders ek jagah dekhna, so that main inhe process kar sakoon.

Acceptance Criteria:

- Saare orders latest-first list ho

- Naya order highlight/alag dikhe

- Order kholne pe customer, items, address, amount, payment mode dikhe

| P1-ADMIN-05 | Order status update |
| --- | --- |

As a admin, I want order ka status badalna, so that customer ko progress pata chale.

Acceptance Criteria:

- Status set kar sakein: Accepted/Packed/Out for Delivery/Delivered

- Update customer ke order track mein reflect ho

| P1-ADMIN-06 | Order accept/reject |
| --- | --- |

As a admin, I want order accept ya reject karna, so that galat area ya stock na hone par mana kar sakoon.

Acceptance Criteria:

- Reject pe reason daal sakein

- Reject hone par (zaroorat ho to) stock wapas badhe

- Customer ko rejected status + reason dikhe

| P1-ADMIN-07 | Customers dekhna |
| --- | --- |

As a admin, I want registered customers ki list dekhna, so that mujhe apne users ka pata rahe.

Acceptance Criteria:

- Customer naam, mobile, register date dikhe

- Search/scroll ho sake

| P1-ADMIN-08 | Basic summary |
| --- | --- |

As a admin, I want aaj ke orders aur total amount dekhna, so that din ka business ek nazar mein pata chale.

Acceptance Criteria:

- Aaj ke total orders ka count dikhe

- Aaj ka total order amount dikhe

## System Rules

| P1-SYS-01 | Delivery area limit |
| --- | --- |

As a system, I want allowed pincodes ke bahar order rokna, so that admin sirf wahi deliver kare jahan jaa sake.

Acceptance Criteria:

- Admin allowed pincodes manage kar sake

- Bahar ke pincode pe order block + message

| P1-SYS-02 | Role-based access |
| --- | --- |

As a system, I want har role ko sirf uski screen dena, so that data surakshit rahe.

Acceptance Criteria:

- Customer admin APIs access na kar sake

- Token/role galat hone par 403 (access denied)

# Phase 2 — Dealer System (Wholesale + Bulk)

Goal: Dukandaron ko dealer banana — approval ke baad wholesale rate aur bulk order.

| P2-DEAL-01 | Dealer registration |
| --- | --- |

As a dukandaar, I want dealer ke roop mein register karna (shop ki detail ke saath), so that main wholesale rate pa sakoon.

Acceptance Criteria:

- Register pe role DEALER aur is_approved = false ho

- Shop naam, GST/contact jaisi extra detail le sakein

- Approval tak wholesale rate na dikhe

| P2-DEAL-02 | Admin dealer approval |
| --- | --- |

As a admin, I want dealer requests approve ya reject karna, so that sirf asli dukandaar ko hi sasta rate mile.

Acceptance Criteria:

- Pending dealer list dikhe

- Approve karne par is_approved = true

- Reject par reason + dealer ko inform

| P2-DEAL-03 | Wholesale pricing |
| --- | --- |

As a approved dealer, I want har product ka wholesale (kam) rate dekhna, so that main fayde mein khareed sakoon.

Acceptance Criteria:

- Approved dealer ko retail ki jagah wholesale_price dikhe

- Customer ko wholesale rate kabhi na dikhe

| P2-DEAL-04 | Bulk order + minimum quantity |
| --- | --- |

As a approved dealer, I want bulk mein order karna minimum quantity ke saath, so that main dukan ke liye stock le sakoon.

Acceptance Criteria:

- Minimum order quantity rule lage

- Bada quantity allow ho (stock ke andar)

- Order admin panel mein 'Dealer order' tag ke saath dikhe

# Phase 3 — Online Payment (Razorpay)

Goal: COD ke saath online payment (UPI/card/netbanking) jodna.

| P3-PAY-01 | Online payment option |
| --- | --- |

As a customer, I want checkout pe COD ya Online choose karna, so that main apni pasand se pay kar sakoon.

Acceptance Criteria:

- Checkout pe dono option dikhe

- Online select pe payment gateway khule

- COD flow pehle jaisa kaam kare

| P3-PAY-02 | Razorpay integration |
| --- | --- |

As a system, I want Razorpay se secure payment lena, so that paisa safe tareeke se aaye.

Acceptance Criteria:

- Payment success pe order PAID ho aur confirm ho

- Payment fail/cancel pe order place na ho, customer ko inform ho

- Payment detail/transaction id record ho

| P3-PAY-03 | Payment status admin ko |
| --- | --- |

As a admin, I want har order ka payment status dekhna, so that mujhe pata rahe paisa aaya ya COD hai.

Acceptance Criteria:

- Order pe PAID / PENDING / COD clearly dikhe

- Online paid orders alag pehchaane ja sakein

# Phase 4 — Mobile App + Extras

Goal: Play Store app, notifications, reports aur offers.

| P4-APP-01 | Mobile App |
| --- | --- |

As a customer, I want phone app se order karna, so that mujhe browser ke bina aasani ho.

Acceptance Criteria:

- App wahi backend (API) use kare

- Login, shop, cart, order, track sab app mein chale

- Play Store pe publishable build bane

| P4-NOTI-01 | Order notifications |
| --- | --- |

As a customer aur admin, I want order events pe notification milna (WhatsApp/SMS/push), so that updates turant pata chalein.

Acceptance Criteria:

- Naya order pe admin ko alert

- Status change pe customer ko alert

| P4-RPT-01 | Sales reports |
| --- | --- |

As a admin, I want daily/monthly sales report dekhna, so that main business track kar sakoon.

Acceptance Criteria:

- Date range chunne par total orders + amount dikhe

- Top selling products dikhe

| P4-OFFER-01 | Offers & discounts |
| --- | --- |

As a admin, I want coupon/discount banana, so that main sales badha sakoon.

Acceptance Criteria:

- Coupon code banaya ja sake

- Checkout pe valid coupon se amount kam ho

- Expired/invalid coupon reject ho

# AI ko kaise dein (tip)

Ek-ek story (ya ek phase) AI ko dein, poora project ek saath nahi. Har prompt mein yeh batayein:

- Tech stack: Spring Boot backend, PostgreSQL/MySQL, React frontend, JWT + role-based security

- Story ID, full 'As a... I want... so that...' line, aur saare Acceptance Criteria

- Database schema (pichla document) reference ke roop mein

- Kahein: 'Acceptance criteria ke har point ko satisfy karo aur code modular rakho'

- Pehle Phase 1 poora karwaayein aur test karein, phir hi Phase 2 shuru karein